STATUS OF ROUTINE PREPARATION

1. DSEC – Abhishek Bysack had come to see demo (take training) of the Routine preparation module. User access credentials were created and given to him. College has given Subject and faculty details and the same have been updated. However, routine data updation is pending. We tried to contact him over phone, but it was unreachable.
2. NIT – Chiradeep and Madam (routine co-ordinator) had come to see demo (take training) of the Routine preparation module. User access credentials were created and given to them. College has given Subject and faculty details and the same have been updated. However, routine data updation is pending. Chiradeep was contacted and he said that they would start entering data from Tuesday.
3. GNIT – Somalina Madam and another official (routine co-ordinator) had come to see demo (take training) of the Routine preparation module. User access credentials were created and given to them. College has given Subject and faculty details and the same have been updated. However, till now, routine data updation is pending. We have spoken to Principal and he has assured that by 3rd Jan it would be completed.
4. JISCE – Mr Manoj and Sourav had come to see demo (take training) of the Routine preparation module. User access credentials were created and given to them. College has given Subject and faculty details and the same have been updated. However, till now, routine data updation is pending. We have spoken to Manoj and he said that they would soon start entering (no date given).
5. JISU – Dr Shibnath Banerjee (MBA dept) came and finished routine for MBA dept. Others are doing remotely. Quite a few routines have been entered. Ongoing.
6. GNIPST – Madam Zeenat Ara is co-ordinating over phone. Few routines already created.
7. JISSP – Routine upload completed. Next step will follow now.

STEPS NEEDED BEFORE CLASS ATTENDANCE COULD BE FED

1. Step-1 : One-time Updation of Subject Master & Faculty – Completed for all colleges
2. Step-2 : One-time (every 6-month) Updation of Course/Stream/Semester/Section-wise Routines (ex: 56 routines needed for GNIT) – Completed only by JISSP / JISU & GNIPST in process.
3. Step-3 : One-time mapping of Students to Sections and Subject-Groups – Pending for all
4. Step-4 : Feeding Holiday list (Academic Calendar) – Pending for all
5. Ready for attendance.